OS patching Postgres

“OS patching for PostgreSQL”, it means : Applying Operating System updates on the server where PostgreSQL is running  		OR

### “OS patching for PostgreSQL means applying operating system updates on the database server. The impact is that PostgreSQL will be unavailable during the reboot, unless an HA setup is used to achieve minimal downtime using a switchover.”   OR

### PostgreSQL OS Patching – Real-Time Production Procedure

### “OS patching means applying Linux kernel updates/security patches that require a server reboot.
Since PostgreSQL runs as a process on that OS, the database instance gets restarted when the OS reboots.”

This includes:

- Kernel updates

- Security patches

- Package updates

- System library updates

- Required dependencies (openssl, glibc, etc.)

- Reboot (if kernel or critical libraries changed)

### Important: OS patching is NOT PostgreSQL patching

- OS patching = Updating the Linux OS (RHEL/CentOS/Ubuntu etc.)

- PostgreSQL patching = Upgrading PostgreSQL binaries (e.g., 15.3 → 15.4)

### How OS patching affects PostgreSQL

- PostgreSQL runs as a service on the OS, so OS patching may require a reboot.

- During that reboot, PostgreSQL will be down → this is the downtime.

- In HA setups (Patroni, EFM, Pacemaker, custom streaming replication), you can failover to standby to reduce downtime.

## Typical Minimal-Downtime Approach for OS Patching in PostgreSQL

## 1. Single PostgreSQL Server (No Replication)

- Stop PostgreSQL service

- Apply patches

- Reboot server

- Start PostgreSQL

➡️ Downtime = Entire reboot time (2–5 minutes typically)

### 2. Streaming Replication / HA Setup

You patch standby first:

- Stop PostgreSQL on standby

- Apply OS patches

- Reboot standby

- Verify replication restarted

- Do a switchover (promote standby to primary)

- Patch the old primary

- Bring it back as standby

➡️ Downtime = Only switchover time (usually 5–15 seconds)

Step-by-Step: OS Patching in PostgreSQL Primary–Standby Setup

OS patching procedure for PostgreSQL, including pre-checks, patching steps, switchover (HA), and post-checks.

# 1. OS Patching – Pre-Checks (Primary & Standby)

### A. Validate Cluster Health

select pg_is_in_recovery(); -------- Check cluster health

SELECT now() - pg_last_xact_replay_timestamp(); ----- Check replication lag

ps -ef | grep postgres

df –h

top / free -m

### B. Check Replication Status

On primary: replication status on primary

SELECT pid, state, sync_state, write_lag, flush_lag, replay_lag

FROM pg_stat_replication;

On standby:

select pg_last_wal_replay_lsn();

### C. Check WAL Archiving

select * from pg_stat_archiver;

Ensure archive system OK (if enabled)

ls -ltr /pgarchive/

### Take basebackup (recommended)

### pg_basebackup -h primary_ip -D /backup/pg_base_$(date +%F) -U replica -Fp -Xs -P

### D. Check running transactions

select pid, state, query from pg_stat_activity where state='active';

# 2. OS Patching – Standby Node First  (No Downtime)

### Step 1: Stop PostgreSQL on standby (optional, usually system reboot is enough)

sudo systemctl stop postgresql-15

### Step 2: Apply OS patches

RHEL:

sudo yum update -y

Ubuntu:

### sudo apt-get update && sudo apt-get upgrade -y

### Step 3: Reboot standby

sudo reboot

### Step 4: Verify standby after reboot

select pg_is_in_recovery();

Must be: pg_is_in_recovery = true

### Check streaming:

select status, sender_host, sender_port from pg_stat_wal_receiver;

### Step 5: Check replication restart

On primary:

select client_addr, state from pg_stat_replication;

# 3. Switchover to Patched Standby (Minimal Downtime Cutover)

Choose one method:

# Option A — EFM Switchover (Enterprise Failover Manager)

### Run switchover

efm switchover efm_cluster_name

### Validate

efm cluster-status efm_cluster_name

Downtime < 30 seconds.

Option B — Manual Switchover

### Pause application traffic

(maintenance window or app connection drain)

### Promote standby

pg_ctl promote -D /var/lib/pgsql/14/data

or

SELECT pg_promote();

Or Patroni:

patronictl switchover cluster-name

Or EFM:

efm promote db1

### Update application connection string to new primary

### Validate new primary

SELECT pg_is_in_recovery();   -- should be FALSE

# 4. Patch the Old Primary (Now Standby)

### Step 1: Stop PostgreSQL

sudo systemctl stop postgresql-15

### Step 2: Apply OS patches

sudo yum update -y

or

sudo apt upgrade -y

### Step 3: Reboot Standby

sudo reboot

### Step 4: Rejoin the node as standby

If timelines diverged → use pg_rewind.

Check:

pg_rewind --source-server="host=new_primary port=5432 user=postgres dbname=postgres" \

--target-pgdata=/var/lib/pgsql/14/data

Re-add recovery config:

standby.signal

primary_conninfo = 'host=new_primary port=5432 user=replicator password=xxx'

Start:

systemctl start postgresql-14

### Verify standby after restart  (Bring it back as standby)

If using streaming replication:

primary_conninfo = 'host=new-primary user=repuser'

Check recovery mode:

select pg_is_in_recovery();

Check streaming:

select status, sender_host, sender_port from pg_stat_wal_receiver;

# 5. Post- OS Patching Health Checks

### A. Replication Healthy

On primary:

select client_addr, state, sync_state, write_lag from pg_stat_replication;

SELECT * FROM pg_stat_replication;

### On standby

SELECT status, received_lsn, replay_lsn FROM pg_stat_wal_receiver;

### B. No WAL Archives Pending

select * from pg_stat_archiver;

### C. Check vacuum, autovacuum

select * from pg_stat_user_tables where last_autovacuum IS NULL;

### D. Check PostgreSQL logs

tail -100 /var/lib/pgsql/15/data/log/*.log

### E. Application connectivity test

Verify from app servers:

psql "host=primary-db user=app password=xxx dbname=xxx"

# 6. What to Say in an Interview

“OS patching in PostgreSQL means patching the operating system of the DB server.
With replication, we always patch the standby first, validate sync, perform a switchover (5–15 sec downtime), then patch the old primary.
This ensures minimal downtime.”

# 7. Rollback Plan

### Scenario 1: Standby breaks after patch

- Rebuild standby using basebackup

- No cluster downtime

### Scenario 2: Primary fails during reboot

If switchover already done:

- New primary already running

- Old primary can be rebuilt safely

### Scenario 3: Both servers fail

Use:

- Latest basebackup

- PITR with WAL archives

- OS Patching Change Request (CR) Template

- Rollback Plan

- Dry Run Steps

- RHEL / Ubuntu / AWS Linux Commands

All written in production + interview quality.

# 1. OS Patching – Change Request (CR) Template

Title:
OS Patching Activity on PostgreSQL Database Servers (Minimal Downtime)

Purpose:
To apply OS security and kernel patches on the PostgreSQL cluster nodes ensuring minimal downtime using switchover.

Scope:

- PostgreSQL Version: <version>

- Nodes: Primary + Standby

- Environment: Production

- Expected Downtime: 5–15 seconds (switchover time)

Schedule:

- Start Time:

- End Time:

Activities:

### Pre-Patching Tasks

- Validate cluster health (primary & standby)

- Confirm replication sync state

- Validate WAL archiving

- Application team confirms maintenance window

- Ensure backup completed (full + WAL)

### Execution Steps

Standby Node:

- Stop PostgreSQL

- Apply OS patches (yum/apt update)

- Reboot node

- Validate standby recovery mode

- Validate replication

Switchover:
6. Promote standby (minimal downtime)
7. Application reconnects automatically

Old Primary (Now Standby):
8. Stop PostgreSQL
9. Apply patches
10. Reboot
11. Validate it joins as standby

### Post-Patching Tasks

- Validate replication

- Validate logs

- Confirm application connectivity

- Switch monitoring alerts back to active mode

Risks & Mitigation:

- Switchover failure → Use rollback plan

- Patch failure → Boot from previous kernel

Approvals:

- DBA

- Application Team

- Infra Team

- Security Team

# 2. Rollback Plan (Very Important in Interviews)

### Scenario 1: Standby node patch failure

- Do NOT switchover

- Rollback OS patch using previous kernel (GRUB)

- Fix the issue

- Re-apply patches

- Proceed again

### Scenario 2: Switchover fails

Rollback:

- Start primary again (was original primary)

- Redirect application to primary node

- Investigate standby

- Retry after fix

### Scenario 3: Old primary (now standby) cannot rejoin

- Recreate standby using:

pg_basebackup -h primary -D $PGDATA -U repuser -Fp -R -Xs -P

### Scenario 4: Kernel panic after reboot

- Boot from last working kernel

- Disable failed kernel

- Coordinate with OS team

# 3. OS Patching Dry Run (Recommended in UAT/SIT)

### On UAT standby:

systemctl stop postgresql

yum update -y   (or apt upgrade -y)

reboot

Validate:

select pg_is_in_recovery();

### Switchover test:

pg_ctl promote

Validate:

select pg_is_in_recovery();

### Old primary patch → reboot → verify join

### Dry-run success criteria:

- No failover errors

- Replication resumes

- Application reconnects without config changes

- All scripts, cronjobs, monitoring verified

# 4. OS Commands for Patching (RHEL, Ubuntu, AWS Linux)

## A. RHEL / CentOS / Rocky Linux

### Update packages:

sudo yum update -y

### Check if kernel update exists:

rpm -qa | grep kernel

### Reboot:

sudo reboot

## B. Ubuntu / Debian

### Update:

sudo apt update

sudo apt upgrade -y

### Check kernel:

uname -r

### Reboot:

sudo reboot

## C. AWS Linux 2

### Update:

sudo yum update -y

### Reboot:

sudo reboot

# 5. Interview Explanation (90-Second Perfect Answer)

“OS patching for PostgreSQL means applying operating system updates on the DB server.
To achieve minimal downtime, we always patch the standby first, validate replication, perform a controlled switchover which takes about 5–15 seconds, and then patch the old primary.
We follow strict pre-checks, monitoring checks, and have a rollback plan that includes bringing back the previous node or booting into an older kernel. This ensures safe patching with minimal impact to production.”